Research project Work

Project ID: 25-26J-189

Student ID: IT22309860

Student Name: Rasingolla W M S N K
Research Component: Pollination Readiness

Summary of RP work carried out during the reporting period

| Date | RP work |
| --- | --- |
| 01/03/2026 | Conducted overall system review and finalized development phase; prepared transition to evaluation and documentation |
| 02/03/2026 | Reviewed complete system architecture (IoT + ML + Mobile App) and identified minor improvements |
| 03/03/2026 | Performed full system testing with real-world scenarios (image + sensor data combined) |
| 05/03/2026 | Collected additional test data for validating pollination predictions |
| 06/03/2026 | Evaluated model performance using new test dataset and recorded accuracy metrics |
| 07/03/2026 | Analyzed prediction errors and identified causes (lighting, occlusion, background noise) |
| 08/03/2026 | Fine-tuned model parameters and improved pre-processing pipeline |
| 10/03/2026 | Re-tested updated model and compared performance with previous results |
| 12/03/2026 | Validated pollination readiness algorithm using combined environmental data |
| 13/03/2026 | Conducted system usability testing focusing on farmer interaction and workflow |
| 14/03/2026 | Improved mobile app UI/UX for better field usability |

Supervisor’s Comments

Student progress well in research project:        Yes / No

If No:

Project work to be carried out before the next evaluation

Code Based checked:  Yes / No

Signature:

Date: 16/ 03/2026